|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 3 | Client app | code connection class | Write insert query for saving user info | Write query for retrieving info | Design main page wireframe | Design graphical version of UI\UX | implementing main page layout |
| 5 | 3 | 3 | 2 | 3 | 1 |
| Test functionality | Fixing bugs |  | | | |
| 1 | 1 |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 4 | Client app | Design reminding Cards Shape | Implementing Reminding Cards layout | Write query of inserting reminder | Write query of retrieving reminder | Merging reminder layout with main page layout | Merging reminders code with main page codes |
| 5 | 1 | 4 | 5 | 0.5 | 1 |
| connect class elements to its appropriate layout element | Test functionality | Fixing bugs |  | | |
| 1.5 | 1 | 1 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 5 | Client app | Design detail page wireframe | | Design graphical version of detail page | Implementing ui\ux of detail page | Write query of retrieving event detail | | Implementing detail page functionality | Test functionality |
| 2 | | 3 | 1 | 1 | | 7 | 1 |
| Fixing bugs |  | | | |
| 2 |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 6 | Client app | Design event page wireframe | Design graphical version of event page | | | Implementing ui\ux of event page | | Write query of retrieving all event | Implementing all event functionality | Write query of searching and filtering events |
| 2 | 3 | | | 1 | | 1 | 5 | 1 |
| Implementing functionality of filtering page | | Test functionality | Fixing bugs | |
| 4 | | 1 | 1 | |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 7 | Client app | Design archive page wireframe | | Design graphical version of archive page | | Implementing ui\ux of archive page | Write query of retrieving archived event s | Implementing archive event functionality |
| 2 | | 3 | | 1 | 1 | 8 |
| Test functionality | Fixing bugs | |
| 1 | 1 | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Priority 8 | Client app | Design score page wireframe | Design graphical version of score page | | | Implementing ui\ux of score page | | Write query of retrieving top events | Write query of retrieving top executors | Implementing functionality of score page |
| 2 | 3 | | | 1 | | 1 | 1 | 7 |
| Merging top event list with details page | | Test functionality | Fixing bugs | |
| 0.5 | | 1 | 1 | |